04 VP Batteries - Ecommerce Payment and Launch Requirements

Internal working document for the Digital Neighbour team. Confirm all items marked for approval before publication or launch.

# Ecommerce, Payment and Launch Requirements

## Recommendation

Use the existing WordPress and WooCommerce foundation if a staging health check confirms it is secure and maintainable.

Do not begin with unrestricted online battery shipping. Launch a controlled hybrid model:

- Enquiry and vehicle-confirmation for every automotive battery.

- Online payment for approved SKUs and fulfilment methods.

- Workshop pickup and clearly zoned local delivery first.

- Mobile fitting booked or confirmed by the team.

- Trade-account ordering handled separately from retail checkout.

## Customer journeys

### Urgent mobile

Call or short form → confirm location and vehicle → test/quote → attend if available → fit → payment → recycle old battery.

### Workshop retail

Find a battery or call → vehicle confirmation → workshop test → product and warranty explanation → fit/pay → recycle.

### Online eligible product

Select product → enter vehicle/application details → compatibility acknowledgement or staff approval → choose fulfilment → pay → confirmation and tax invoice.

### Trade

Trade enquiry → business verification and approved terms → account pricing/order method → delivery/pickup → invoice/account payment.

## Product eligibility gate

A product may be sold online only when all are complete:

- canonical SKU;

- correct title and image;

- current price and GST treatment;

- current stock or lead-time rule;

- compatibility requirements;

- warranty and use-case exclusions;

- weight and dimensions;

- allowed fulfilment methods;

- fitting availability;

- approved returns handling;

- active product status.

All other products should use Enquire now or Confirm fitment.

## Payment requirements

- Select a New Zealand-supported gateway after comparing account ownership, fees, settlement, refunds and WooCommerce compatibility.

- Use hosted card entry. Do not store card numbers on the VP Batteries site.

- Enable test mode first.

- Confirm accepted cards and any bank-transfer/account options.

- Configure GST tax invoices.

- Restrict administrator access and use multi-factor authentication.

- Record who can refund, change prices and view orders.

## Trade credit

If VP Batteries wants online credit applications, obtain approved legal and accounting requirements before building the form. Potential fields include:

- legal business name and NZBN;

- trading name;

- addresses and contacts;

- accounts-payable email;

- requested credit limit and terms;

- trade references;

- director/guarantor details where legally approved;

- consent to credit checks;

- signed terms.

Do not collect sensitive credit information in a normal contact form or email attachment without an approved secure process.

## Fulfilment rules

Define:

- workshop pickup hours;

- Christchurch delivery zones;

- Canterbury mobile zones;

- after-hours rules;

- South Island freight-eligible products;

- dangerous-goods carrier and packaging;

- delivery price and free-delivery thresholds, if any;

- what happens if the customer selects the wrong battery;

- whether old-battery return is required or optional.

## Required policy pages

- Terms and conditions.

- Privacy policy.

- Delivery and pickup.

- Returns and cancellations.

- Warranty policy.

- Trade account terms.

- Mobile service and callout terms.

- Battery safety and recycling.

The current San Francisco returns placeholder must be removed.

## Staging launch checklist

- Full backup and rollback plan.

- WordPress, theme, plugin, PHP and licence audit.

- Canonical product import.

- Price, GST and stock approval.

- Approved pages and policies.

- Payment gateway in test mode.

- Test successful and failed payments.

- Test refund, cancellation and stock restoration.

- Test pickup, delivery and mobile-service orders.

- Test retail and trade emails.

- Confirm invoice details.

- Check mobile layout, performance and accessibility.

- Validate analytics, call tracking and ecommerce events.

- Validate redirects, canonicals, sitemap, robots and noindex rules.

- Client sign-off and timed launch.

## Phase-two opportunities

- Vehicle registration or make/model battery finder.

- Trade login and account reordering.

- Saved fleet vehicles.

- Automated low-stock notifications.

- Review request after completed orders.

- Service-zone pricing automation.